Aquaculture Full Process Blueprint

Clean end-to-end operating process from breeder management to hatchery, nursery, growout, harvest, and system records.

| Source | Use in this document |
| --- | --- |
| End-user DOCX | Primary business process source: biological stages, operational standards, transfer rules, feeding schedules, and quality controls. |
| Vendor addons | Reference only: master plan/task generation, pond/tank setup, feeding program, daily routine, and MRP integration concepts. |
| Design principle | The target process should not depend on vendor implementation details where the code is fragmented, misspelled, or mixes process and technical concerns. |

# 1. Purpose and Scope

This document defines the target aquaculture production process as a business blueprint. It covers the full cycle from breeder preparation through hatchery, Nursery I, Nursery II, Nursery III, growout, harvest/sale, and supporting records. It is intended to guide new documentation and Odoo module design without treating the vendor code as the final process authority.

Use the end-user process document as the operational source of truth.

Use vendor code only to identify existing concepts and integration ideas.

Keep the master plan as the central planning object for the whole cycle.

Separate biological operations from system mechanics such as task generation and MRP postings.

# 2. Executive Process Flow

| Stage | Business objective | Main outputs | Exit criteria |
| --- | --- | --- | --- |
| Master Plan | Plan target fish quantity, dates, stage survival assumptions, facilities, and responsible teams. | Approved production plan, required breeder/egg/larvae/fingerling quantities. | Target quantities and stage plans confirmed. |
| Breeder | Select and condition healthy male/female breeders for reliable egg and sperm output. | Ready breeders, feeding/preparation records, health and water-quality records. | Breeders ready for hormone/injection and collection. |
| Hatchery | Collect egg and sperm, fertilize, incubate, and produce larvae. | Hatchery batch, incubator record, larvae count, chemical treatment record. | Larvae hatched and transferred to nursery. |
| Nursery I | Stabilize larvae/fry and develop initial survival and size. | Nursery I batch, daily process, feed and water records. | Target size and survival achieved for Nursery II transfer. |
| Nursery II | Raise fry/fingerlings in controlled tanks with frequent feeding and grading. | Nursery II batch, growth checks, grading and transfer record. | Target 5 g class and survival target reached. |
| Nursery III | Grow fingerlings to growout-ready size and grade by size. | Nursery III batch, feeding program, water exchange and transfer record. | Target 100 g class reached for growout. |
| Growout | Grow fish to market size with feed, water, health, and biomass control. | Growout batch, feeding records, FCR, water-quality logs, sales/harvest record. | Market weight reached and harvest/sale completed. |

# 3. Corrected Target Process Map

Create a master plan with target market quantity, fish species, start date, target harvest date, survival rates, and facility plan.

Back-calculate required growout, Nursery III, Nursery II, Nursery I, hatchery larvae, eggs, and breeder quantity from the target quantity.

Prepare facilities and water before fish movement: breeder tanks, hatchery tanks, incubators, nursery tanks/ponds, and growout ponds.

Condition breeders for the required preparation period with protein/vitamin feeding, health checks, and water-quality monitoring.

Execute hatchery operation: hormone injection, egg/sperm collection, fertilization, chemical treatment, incubation, and larvae counting.

Transfer larvae into Nursery I using controlled packing, oxygen, temperature, and transport-duration rules.

Run Nursery I, II, and III as separate batch stages with feeding, water exchange, grading, survival, mortality, and biomass tracking.

Transfer growout-ready fish into growout ponds and continue feeding and water-quality monitoring until market weight.

Harvest/sell fish and close the master plan with final survival, FCR, feed consumption, biomass, and variance analysis.

# 4. Master Plan Design

The master plan is the single parent record for the full production cycle. Each stage should be visible as a page/tab on the master plan form, but each stage still needs its own operational batch records for traceability.

| Master plan area | Required fields / records | Reason |
| --- | --- | --- |
| Planning header | Plan no., company, species, responsible user, plan date, start date, target harvest date, target fish count. | Defines the business commitment and scope. |
| Planning assumptions | Survival rates for hatchery, Nursery I, II, III, growout; egg count/kg; fecundity; average breeder size. | Supports reverse planning from sales target to breeder and hatchery needs. |
| Facility plan | Breeder tanks, hatchery tanks, incubators, nursery tanks/ponds, growout ponds, water volume settings. | Ensures capacity and water preparation are planned before movement. |
| Stage pages | Breeders, Hatchery, Nursery I, Nursery II, Nursery III, Growout, Feeding, Water Quality, Transfers, Tasks. | Makes the full process reviewable from one form. |
| Computed summary | Required fish by stage, current fish count, biomass, survival %, FCR, feed consumed, mortality. | Gives management a live status view. |

# 5. Stage Operating Procedures

## 5.1 Breeder Management

| Control point | Target / rule |
| --- | --- |
| Selection | Healthy male/female breeders, normally 3 to 6 years old, no injury or visible disease. |
| Weight | Male 3-6 kg; female 4-7 kg. |
| Transport biomass | Do not exceed 60 kg/m3 during live transport. |
| Preparation period | Condition breeders for 120 days before spawning use. |
| Feeding | Protein 30-40% feed plus Vitamin E supplementation. |
| Water quality | Temperature 28-30 C; dissolved oxygen greater than 3 ppm. |
| Output standard | Female egg output about 10% of body weight; 1 kg egg approx. 1 million eggs; male output approx. 2 cc sperm/kg. |
| Treatment before stocking | Disinfect with KMnO4 before releasing into breeder tank. |

## 5.2 Hatchery

| Step | Process standard |
| --- | --- |
| Water and tank preparation | Prepare 200 m3 tanks 48 hours before operation; prepare 600 m3 oxygen mixing tank 24 hours before; target oxygen 12-15 ppm. |
| Breeder preparation | Clean breeder tanks, fill water, and aerate at least 3 hours before use. |
| Pre-injection record | Record breeder number and weight about 2 hours before injection. |
| Hormone injection | Inject female twice, 12 hours apart; inject male at female second injection time. |
| Sperm collection | Collect male sperm about 1 hour before stripping eggs and hold at 15 C. |
| Fertilization | Strip female eggs 8-10 hours after second injection, mix with sperm, treat with Tannic Acid and KMnO4. |
| Incubation | Move fertilized eggs into incubator; hatching starts about 18 hours later. |
| Transfer | Count larvae and transfer to nursery with source batch traceability. |

## 5.3 Nursery I

| Area | Process standard |
| --- | --- |
| Outdoor pond preparation | Prepare pond for 7 days using liming, water filling, soybean meal, urea, and Probiotic A/B to build natural zooplankton. |
| Packing from hatchery | Use 6 L water per bag with 100 ml larvae; add oxygen and transport within 1 hour in cooler morning period. |
| Feeding | Protein 40% powder feed, normally 3 times per day after stocking. |
| Target | Around day 20, target 0.15 g and survival above 30% for outdoor process. |
| Indoor alternative | Fiber tank culture, live food/rotifer first 3 days, then protein step-down from 60% to 30%; 60-day target about 2.5 g and 80% survival. |
| Daily process template | Day 1 drain; day 2 drain/lime; day 3 water fill; days 4-9 probiotic and powder start; days 21-22 harvest/transfer. |

## 5.4 Nursery II

| Area | Process standard |
| --- | --- |
| Transfer in | Move 0.1 g fish from Nursery I using 6 L water bags, about 500 g fish per bag, KMnO4 1 ppm, oxygen, and 30-minute transport target. |
| Acclimation | Float bags 5-10 minutes for temperature adjustment before release. |
| Stocking density | Use 100,000 pcs/m3 as planning standard by tank type. |
| Feeding | Feed 6 times per day; use program by 10 m3 and 15 m3 capacity where applicable. |
| Monitoring | Check water twice daily; check fish weight every 10 days. |
| Target | After around 45 days, target 5 g and 98% survival before grading and transfer to Nursery III. |

## 5.5 Nursery III

| Period | Process standard |
| --- | --- |
| Transfer in | Disinfect transport vehicle; move fish at approx. 80 kg/m3 water load. |
| Month 1 | Use C tank, 400 pcs/m3, 50% water exchange, FCR planning around 0.6. |
| Month 2 | Move to B tank, 80% water exchange, FCR planning around 0.7. |
| Final month | Move to A tank, 100% water exchange, grow to about 100 g. |
| Exit | Grade and transfer only growout-ready fish with count, average weight, biomass, mortality, and health checks recorded. |

## 5.6 Growout and Harvest

| Area | Process standard |
| --- | --- |
| Stocking | Receive approximately 100 g fish from Nursery III into growout ponds/tanks. |
| Feeding | Feed according to body weight, FCR, feed size, and protein program; adjust after sampling. |
| Water quality | Maintain stable DO, oxygen, pH, temperature, and water exchange condition. |
| Monitoring | Track biomass, average weight, mortality, feed consumed, FCR, and readiness to sell. |
| Harvest | Harvest when market target weight is reached; record final count, biomass, sales, and variance against plan. |

# 6. Cross-Stage Controls

| Control | Required record | Minimum fields |
| --- | --- | --- |
| Transfer | Transfer record | Date, from stage, to stage, source batch, destination tank/pond, fish count, average weight, biomass, KMnO4 ppm, oxygen used, duration, state. |
| Water quality | Water-quality log | Date/time, tank/pond, batch, temperature, DO, pH, oxygen, remarks, action taken. |
| Feeding | Feeding program and feeding execution | Stage, day, fish count, size, total biomass, feeding %, FCR, expected weight gain, feed/day, feed-to-date, feed size, protein. |
| Mortality / survival | Stage batch performance | Opening count, mortality, closing count, survival %, rejected/culled count, notes. |
| Grading | Grading record | Date, source batch, size class, output batches, count, average weight, destination. |
| Inventory / MRP | Feed and material consumption | Product, lot, source location, destination/location, quantity, cost reference, related batch/task. |

# 7. Recommended Odoo Record Structure

| Business object | Recommended model concept | Relationship |
| --- | --- | --- |
| Master Plan | aqc.master.plan | Parent of the full cycle and all stage pages. |
| Breeder | aquaculture.breeder | Many breeders can link to one master plan; also usable across plans after rest period if policy allows. |
| Hatchery Batch | aquaculture.hatchery.batch | Links to female breeder, male breeders, incubator, and master plan. |
| Nursery Batch | aquaculture.nursery.batch | One record per stage and facility movement; source can be hatchery or prior nursery batch. |
| Growout Batch | aquaculture.growout.batch | Links to final nursery source, pond, and master plan. |
| Feeding Program | aquaculture.feeding.program | Reusable template by stage; execution records should link to batch/task. |
| Water Quality | aquaculture.water.quality | Reusable log linked to any stage batch and tank/pond. |
| Transfer | aquaculture.transfer | Traceability for every stage movement. |
| Task / Daily Routine | aquaculture.task or generated.task | Generated from templates, but not a replacement for batch records. |

# 8. Vendor Code Analysis and Corrected Direction

The existing vendor addons contain useful implementation ideas, but the new process documentation should not be a copy of those modules. The code is fragmented across several addons and mixes planning, task generation, feeding, MRP, and biological records. The corrected design should keep one clear business process and then map system features to it.

| Vendor concept observed | Use / do not use | Corrected direction |
| --- | --- | --- |
| master_plan_auqa_culture | Use as reference only. It has useful planning quantities and task generation, but spelling/naming and dependency structure are weak. | Use `Aquaculture Master Plan` as clean parent with clear stage pages and corrected naming. |
| Pond and tank setup | Useful concept. Current implementation uses many hard-coded tank families and duplicate onchange method names. | Use flexible location/facility records with type, capacity, department, water volume, and stage suitability. |
| Feeding program modules | Useful concept, but too many separate line models for stage/tank combinations. | Use one normalized feeding program line model with stage, day, tank/pond category, feed size, protein, FCR, and feeding %. |
| Generated tasks | Useful for work scheduling, but tasks must not become the process itself. | Generate tasks from templates after master plan approval; keep actual production batches as source of truth. |
| Breeder MRP production | Useful for feed/material consumption and costing. | Link consumption to breeder batch/task/feeding execution without forcing the entire biological process into MRP only. |
| Daily routine plan | Useful for repeated operational activities. | Use daily routine templates for water checks, feeding, cleaning, sampling, and grading reminders. |

# 9. Implementation Rules

Every stage record must link to a master plan.

Every transfer must create traceability from source batch to destination tank/pond.

Every feeding execution must reference a stage, batch, feed product/size, quantity, and planned-vs-actual feed.

Water quality should be loggable independently but linkable to the active batch in the facility.

Computed fields should be stored where reporting needs stable historical values, especially biomass, survival, FCR, and feed-to-date.

Configuration records should use clean names: Hatchery, Nursery I, Nursery II, Nursery III, Growout. Avoid mixed names such as `N1`, `nurseryone`, `grow_out`, and `GrowOut` in user-facing labels.

Avoid hard-coded tank page fields where one normalized table can support tank/pond categories.

# 10. Required Reports

| Report | Purpose |
| --- | --- |
| Master Plan Progress | Shows stage status, planned vs actual quantity, survival, biomass, and task completion. |
| Breeder Readiness | Shows breeder health, age, weight, preparation days, water quality, and output readiness. |
| Hatchery Batch | Shows breeder source, injection, collection, chemical treatment, incubation, and larvae count. |
| Nursery Performance | Shows each nursery stage, survival, current weight, feed usage, water exchange, grading, and transfer readiness. |
| Growout Feeding | Shows biomass, feed %, FCR, feed size, protein, feed-to-date, and expected market date. |
| Water Quality | Shows temperature, DO, oxygen, pH, remarks, corrective actions, and trend by facility. |
| Transfer Traceability | Shows every source/destination movement with fish count, average weight, biomass, KMnO4, oxygen, and duration. |

# 11. Open Decisions

Confirm fish species and whether different species need separate survival and feeding templates.

Confirm whether breeder fish can be reused across multiple master plans and what rest period is required.

Confirm official target weights for each stage: Nursery I, II, III, and market size.

Confirm whether all feed consumption should create stock moves automatically or only after supervisor confirmation.

Confirm whether task generation should occur at plan approval, stage start, or both.

Confirm reporting language requirements: English only, Myanmar only, or bilingual.

# Appendix A. Source Standards Preserved from End-User Document

| Topic | Standard |
| --- | --- |
| Breeder age | 3-6 years. |
| Breeder weight | Male 3-6 kg; female 4-7 kg. |
| Transport biomass | Maximum 60 kg/m3 for breeder transport; Nursery III transfer planning uses around 80 kg/m3. |
| Breeder conditioning | 120 days preparation, protein 30-40%, Vitamin E supplementation. |
| Breeder water | Temperature 28-30 C; DO greater than 3 ppm. |
| Egg output | Egg output about 10% of female body weight; 1 kg egg approx. 1 million eggs. |
| Sperm output | Approx. 2 cc sperm per kg male fish. |
| Hatchery water oxygen | Oxygen mixing tank target 12-15 ppm. |
| Injection timing | Female 2 injections 12 hours apart; egg collection around 8-10 hours after second injection. |
| Incubation | Larvae begin hatching around 18 hours in incubator. |
| Nursery II target | Approx. 5 g and 98% survival after around 45 days. |
| Nursery III target | Approx. 100 g before growout transfer. |
| Feed protein guide | Powder 50%; 0.1-0.6 mm 40%; 0.8-3 mm 30%; 4-10 mm 25%; overall FCR guide 0.7 where applicable. |